HIAWATHA WATER BOARD

## REGULAR MEETING

## MAY 18, 2021

Meeting was called to order at 5:33 PM by Chairperson Carl Ransford in the Council Chambers. Member’s present were Troy Andersen and Patrick White. Absent was Robert Rampulla and Ruth Hospodarsky. Also present was Water Superintendent Marty Recker, Council Liaison Steve Dodson and Water Clerk I Sara Ries. Guests present were Dan Hoffmann and City Administrator, Kim Downs. Roll was called.

Patrick White moved the approval of the agenda. Troy Andersen seconded. Motion Carried.

Troy Andersen moved the approval of the consent agenda: April regular meeting minutes, financial report and bills. Patrick White seconded. Motion Carried.

BUSINESS:

Resolution Partial Payment #5 for Booster Station Improvements.

Boomerang is still working on the project with about 64% completed. Pay estimate #5 is for the amount of $156,132.50. Marty informed the board that DN Tanks portion, 1.0 MG Tank, is completed minus the retainage fee which should come due around July 2021.

Patrick White made a motion to pass Resolution 15-2021 Approving Partial Payment #5 for Booster Station Improvements. Troy Andersen seconded the motion. Motion was carried. Roll was called.

AYES: Carl Ransford, Troy Andersen, Patrick White

ABSENT:  Robert Rampulla, Ruth Hospodarsky

Resolution 15-2021 Approved

Resolution to Enter into a Contract with MSA for Backwash Detention Tank

This is a concrete tank used to hold water when backwashing the filters at the Iron Removal Plant. Currently we are having an issue with the sewer backing up and to fix this issue we have determined this detention tank to be the solution. Total cost of engineering is $29,500.00.

Troy Andersen made a motion to pass Resolution 16-2021 to Enter into a Contract with MSA for Backwash Detention Tank with an amendment clarifying this cost is for engineering only. Patrick White seconded the motion. Motion was carried. Roll was called.

AYES: Troy Andersen, Patrick White, Carl Ransford

ABSENT: Robert Rampulla, Ruth Hospodarsky

Resolution 16-2021 Approved

Discussion with Possible Action to Fix our Five (5) Chlorine Analyzers

The original quote from Hach Company was basically to determine if the analyzers were working properly. Hach determined all analyzers were out of tolerance and would need to be brought back into tolerance for us to receive proper information from them. Per Marty, we don’t rely on these analyzers too much and could get by without having them updated at this time. If we find this is something we truly do rely on, we can have them brought back into tolerance or replace all analyzer’s depending on the cost difference.

Superintendent’s Report

Mark Parmenter looked over the 28E agreement and made some minor changes the board had discussed in the April meeting. The agreement is ready to move forward whenever another City is ready for us to begin work. When another City requests work, we will present a resolution to the Water Board to enter into the 28E Agreement along with the contract which will need to be signed by the Water Department and the City we are doing the work for.

We had another watermain break on Pirie Dr. This is the second break in 2 months. If we continue to have breaks in this area, we may need to move up our plans to replace the watermain on Robins Rd and this particular area.

The new skidloader has arrived and is being utilized. The old skidloader has been advertised on GovDeals.com and has sold for $20,500.00.

Troy Andersen moved to adjourn the meeting at 6:03pm. Patrick White seconded. Motion carried.

___________________________

Chairperson, Carl Ransford

ATTEST:

______________________

Sara Ries, Water Clerk II