HIAWATHA WATER BOARD

## REGULAR MEETING

## OCTOBER 20, 2020

Meeting was called to order at 5:38 PM by Chairperson Carl Ransford via an electronic Zoom meeting. Members present were Patrick White, Ruth Hospodarsky, Troy Andersen and Robert Rampulla. Also present was Water Superintendent Marty Recker, Council Liaison Steve Dodson and Water Clerk II Sara Ries. Roll was called.

Robert Rampulla moved the approval of the agenda. Ruth Hospodarsky seconded. Motion Carried.

Troy Andersen moved the approval of the consent agenda: September regular meeting minutes, financial report and bills. Ruth Hospodarsky seconded. Motion Carried.

BUSINESS;

Public Hearing on the Authorization of a Loan and Disbursement Agreement and the Issuance of Notes to the evidence of obligation of the Hiawatha Water Department thereunder

Robert Rampulla made a motion to open public hearing at 5:40pm. Patrick White seconded.

There were no written or oral objections to the authorization of a Loan and Disbursement Agreement and the issuance of Notes to evidence the obligation of the Hiawatha Water Department thereunder.

Troy Andersen made a motion to close public hearing at 5:40pm. Robert Rampulla seconded.

Consider Resolution Instituting Proceedings to take Additional Action

Troy Andersen made a motion to pass Resolution 20-2020 Resolution Instituting Proceedings to take Additional Action. Robert Rampulla seconded the motion. Motion was carried. Roll was called.

AYES: Troy Andersen, Ruth Hospodarsky, Robert Rampulla, Carl Ransford, Patrick White

ABSENT:

Resolution 20-2020 Approved

Approve form of Tax Exemption Certificate &

Consider Resolution approving and authorizing a form of Loan and Disbursement Agreement by and between the City of Hiawatha, Iowa, and the Iowa Finance Authority, and authorizing and providing for the issuance and securing the payment of $2,672,000 Water Revenue Capital Loan Notes, Series 2020, of the City of Hiawatha, under the provisions of the Code of Iowa, and providing for a method of payment of said Notes.

Robert Rampulla made a motion to pass Resolution 21-2020 Resolution Approving form of Tax Exemption Certificate & Approving and authorizing a form of Loan and Disbursement Agreement by and between the City of Hiawatha, Iowa, and the Iowa Finance Authority, and authorizing and providing for the issuance and securing the payment of $2,672,000 Water Revenue Capital Loan Notes, Series 2020, of the City of Hiawatha, under the provisions of the Code of Iowa, and providing for a method of payment of said Notes. Ruth Hospodarsky seconded the motion. Motion was carried. Roll was called.

AYES: Patrick White, Robert Rampulla, Troy Andersen, Ruth Hospodarsky, Carl Ransford

ABSENT:

Resolution 21-2020 Approved

Consider Resolution Approving a Post-Issuance Compliance Policy

Robert Rampulla made a motion to pass Resolution 22-2020 Resolution Consider Resolution Approving a Post-Issuance Compliance Policy. Troy Andersen seconded the motion. Motion was carried. Roll was called.

AYES: Carl Ransford, Ruth Hospodarsky, Robert Rampulla, Patrick White, Troy Andersen

ABSENT:

Resolution 22-2020 Approved

Consider Resolution Authorizing Partial Pay Estimate #4 for 1.0 MG Ground Storage Tank Improvements

Pay Estimate #4 for $187,286.14 to DN Tanks for work that was completed from August 29, 2020 to September 30, 2020. Marty believes there will be one more payment to D&N Tanks prior to getting the SRF funds plus the retainage. He had a walk-through inspection for the GST and all that is left to do is the leak test, back-filling and some pipe work. As of now there have been no change orders and we have stayed within budget. Next phase of the project is the booster station improvements being completed by Boomerang. There will be a pre-construction meeting on Friday, October 23rd.

Ruth Hospodarsky made a motion to pass Resolution 23-2020 Resolution Authorizing Partial Pay Estimate #4 for 1.0 MG Ground Storage Tank Improvements. Robert Rampulla seconded the motion. Motion was carried. Roll was called.

AYES: Ruth Hospodarsky, Carl Ransford, Patrick White, Troy Andersen, Robert Rampulla

ABSENT:

Resolution 23-2020 Approved

Discussion and Possible Action on Bolten & Menk Engineers to qualify for funding through SFR & CDBG for Robins Rd Water Main Replacement Project

Marty explained to the Board that the City is planning to begin the development on Robins Rd. The Water Department would be in line to install water main in 2023. The City is hoping for SRF and CDBG at 50/50 match to help fund this project. An LMI Study would need to be completed and Bolten & Menk would help with that along with qualifying for SRF and CDBG funds. We do not have cost for their services at this time but, Marty wanted to get the ball rolling at this time to begin the process if we want to qualify for funds.

Robert Rampulla made a motion to pass Resolution 24-2020 Authorizing Bolten & Menk Engineers to qualify for funding through SFR & CDBG for Robins Rd Water Main Replacement Project. Patrick White seconded the motion. Motion was carried. Roll was called.

AYES: Robert Rampulla, Troy Andersen, Carl Ransford, Ruth Hospodarsky, Patrick White

ABSENT:

Resolution 24-2020 Approved

Superintendent’s Report

Marty informed the board that Speed Connect will be terminating their contract at the end of their lease on June 20, 2021. All equipment will be off the tower by June 1, 2021.

A developer has contacted Marty about the possibility of water hookup outside of Hiawatha City limits where there are no existing utilities. In this particular area we have a 12” feeder line that could supply water. In previous years, we have denied service outside of city limits due to limited capacity. Now, with the new ground storage tank, we feel we will have sufficient supply to be able to consider such requests. Board members all agreed that Marty should discuss this option with the developer but, before any decision can be made, we would want to take a look at our Rules and Regulations and make updates to accommodate this change.

Robert Rampulla moved to adjourn the meeting at 6:23pm. Ruth Hospodarsky seconded. Motion carried.

___________________________

Chairperson, Carl Ransford

ATTEST:

______________________

Sara Ries, Water Clerk II